FULL BUILD GUIDE Ecommerce Website with Microservices Architecture A complete step-by-step guide to designing, building, and deploying a production-ready ecommerce platform using microservices. Node.js Next.js PostgreSQL MongoDB Redis Docker Stripe

| What You'll Build | Details |
| --- | --- |
| Type | Full Ecommerce Platform |
| Architecture | Microservices (7 independent services) |
| Frontend | Next.js 14 with App Router |
| Databases | PostgreSQL, MongoDB, Redis |
| Payments | Stripe (payment intents + webhooks) |
| Deployment | Docker + Railway / AWS ECS |
| Phases | 10 phases from planning to production |

PHASE 01 Plan Your Architecture

Before writing any code, spend time planning your service boundaries, technology choices, and communication strategy. This is the most important phase — mistakes here are expensive to undo later.

## Step 1 — Define Your Microservices

Split your application into independent services, each with a single responsibility. Here are the core services for an ecommerce platform:

| 1 | API Gateway The single entry point for all client requests. Routes traffic to the correct service and handles authentication validation. |
| --- | --- |

| 2 | Auth Service Handles user registration, login, JWT token generation and verification, and OAuth (Google, Facebook). |
| --- | --- |

| 3 | User Service Manages user profiles, shipping addresses, account preferences, and order history access. |
| --- | --- |

| 4 | Product Service Manages the product catalog, categories, search, filtering, inventory tracking, and product images. |
| --- | --- |

| 5 | Order Service Handles shopping cart, checkout flow, order creation, order status updates, and order history. |
| --- | --- |

| 6 | Payment Service Integrates with Stripe or PayPal to process payments, handle refunds, and manage webhooks. |
| --- | --- |

| 7 | Notification Service Sends transactional emails (order confirmations, shipping updates) and SMS notifications. |
| --- | --- |

## Step 2 — Choose Your Technology Stack

Each technology choice below is justified for small-to-medium ecommerce workloads:

| Layer | Technology & Reason |
| --- | --- |
| Frontend | Next.js 14 — SSR for SEO, fast product pages, App Router for modern routing |
| API Gateway | Node.js + Express — lightweight, fast proxy with middleware support |
| All Services | Node.js + Express — consistent language across the team, large ecosystem |
| Auth & Orders DB | PostgreSQL (Supabase) — ACID transactions, relational data, great for financial records |
| Product Catalog DB | MongoDB — flexible schema for varied product attributes (sizes, colors, specs) |
| Sessions & Cache | Redis — ultra-fast in-memory store for sessions, caching, and pub/sub events |
| Payments | Stripe — industry standard, excellent documentation, PCI compliant |
| Email | Resend — modern email API, reliable delivery, easy templates |
| Containers | Docker + Docker Compose — consistent environments, easy local development |
| Deployment | Railway or AWS ECS — managed containers, auto-scaling, easy rollbacks |

## Step 3 — Plan Service Communication

Services need to communicate with each other. Use two patterns:

### Synchronous Communication (REST)

Use for real-time requests where the client is waiting for a response:

- Client sends request to API Gateway

- API Gateway validates the JWT token

- API Gateway forwards the request to the correct service

- Service responds directly back to the client

### Asynchronous Communication (Events)

Use for background tasks where services notify each other without waiting:

- Order created → Notification service sends confirmation email

- Payment succeeded → Order service updates status to 'confirmed'

- Order shipped → Notification service sends tracking email

- User registered → Notification service sends welcome email

💡 Tip: A good rule: if the user needs to wait for the result, use REST. If it can happen in the background, use events (Redis Pub/Sub or RabbitMQ).

PHASE 02 Set Up Project Structure

Create a monorepo — a single repository containing all your services. This makes it easier to share code, manage dependencies, and coordinate deployments.

## Step 1 — Create the Folder Structure

Create the following directory layout on your local machine:

- ecommerce-microservices/  ← Root of your project

  - services/  ← All backend services live here

  - api-gateway/  ← Routes all requests

  - auth-service/  ← Login and registration

  - user-service/  ← User profiles

  - product-service/  ← Product catalog

  - order-service/  ← Cart and checkout

  - payment-service/  ← Stripe integration

  - notification-service/  ← Emails and SMS

  - frontend/  ← Next.js application

  - docker-compose.yml  ← Wires all services together

  - .env.example  ← Template for environment variables

## Step 2 — Initialize Each Service

Inside each service folder, set up a basic Node.js project. Use the same structure for every service for consistency:

- Open a terminal and go into the service folder (e.g., cd services/auth-service)

- Run npm init -y to create a package.json

- Install Express and essential packages: npm install express dotenv cors helmet

- Install nodemon for development: npm install -D nodemon

- Create a src/ folder with these subfolders: routes/, controllers/, models/, middleware/

- Create src/index.js as the entry point for the service

## Step 3 — Configure Docker Compose

Docker Compose is what ties all your services together during development. It starts all services, databases, and Redis with a single command. Each service in the docker-compose.yml file specifies:

- Which port it runs on

- Which other services it depends on (e.g., auth-service depends on postgres and redis)

- Its environment variables (database URL, JWT secret, etc.)

💡 Tip: Run docker compose up from the root folder to start all services at once. Use docker compose up auth-service to start just one service during development.

PHASE 03 Build the API Gateway

The API Gateway is the front door of your entire application. Every request from the frontend passes through it. It handles three main jobs: routing, authentication, and rate limiting.

## Step 1 — Install Dependencies

Inside the api-gateway service folder, install the required packages:

- express — the web server framework

- http-proxy-middleware — forwards requests to the correct service

- express-rate-limit — prevents abuse by limiting requests per IP

- cors — allows the frontend to communicate with the gateway

- helmet — sets security headers automatically

- jsonwebtoken — verifies JWT tokens on protected routes

## Step 2 — Set Up Routes

The gateway has two types of routes:

### Public Routes (no login required)

- POST /api/auth/register — create a new account

- POST /api/auth/login — get a JWT token

- GET /api/products — browse the product catalog

- GET /api/products/:id — view a single product

### Protected Routes (JWT token required)

- GET /api/users/profile — view your account details

- POST /api/orders — place an order

- GET /api/orders/my-orders — view your order history

- POST /api/payments/intent — create a payment

## Step 3 — Build the Auth Middleware

For every protected route, the gateway checks the Authorization header. The flow is:

- Client sends request with the header: Authorization: Bearer <token>

- Middleware extracts the token from the header

- JWT library verifies the token using the JWT_SECRET environment variable

- If valid, the user ID and role are added to the request headers

- The request is forwarded to the target service with the user info attached

- If invalid or missing, the gateway returns 401 Unauthorized immediately

⚠️ Important: Never verify JWT tokens inside individual services. Always do it in the API Gateway. This keeps your services simple and ensures security logic is in one place.

PHASE 04 Build the Auth Service

The auth service manages user accounts. It stores credentials securely in PostgreSQL and issues JWT tokens that users send with every subsequent request.

## Step 1 — Create the Database Table

In your PostgreSQL database (Supabase or local), create the users table. It needs the following columns:

- id — unique identifier (UUID, auto-generated)

- email — unique email address (used for login)

- password — hashed password (never store plain text)

- role — either 'customer' or 'admin' (default: customer)

- created_at — timestamp of registration

- updated_at — timestamp of last update

Also create an index on the email column. This dramatically speeds up login queries since every login requires looking up a user by email.

## Step 2 — Implement Registration

When a user registers, the service must:

- Receive the email and password from the request body

- Validate that both fields are present and email is a valid format

- Check that the email does not already exist in the database

- Hash the password using bcryptjs with a cost factor of 12

- Insert the new user into the database

- Generate a JWT token containing the user ID and role

- Return the token and basic user info (id, email) — never return the password

## Step 3 — Implement Login

When a user logs in:

- Receive email and password from the request body

- Query the database for a user with that email

- If no user found, return 401 Unauthorized (do not reveal whether the email exists)

- Use bcryptjs to compare the submitted password against the stored hash

- If passwords do not match, return 401 Unauthorized

- Generate a JWT token with 7-day expiry

- Return the token and user info

💡 Tip: Set JWT expiry to 7 days for refresh tokens and 15 minutes for access tokens if you want higher security. For simplicity, a single 7-day token works well for most small ecommerce sites.

## Step 4 — Environment Variables

The auth service needs these environment variables set:

| Variable | Purpose |
| --- | --- |
| DATABASE_URL | PostgreSQL connection string from Supabase or local Docker |
| JWT_SECRET | Long random string (minimum 32 characters) used to sign tokens |
| PORT | Port this service listens on (e.g., 4001) |
| BCRYPT_ROUNDS | Number of hashing rounds — 12 is the recommended default |

PHASE 05 Build the Product Service

The product service manages everything about your product catalog. It uses MongoDB because product attributes vary widely — a T-shirt has sizes and colors, a laptop has specs and RAM options. MongoDB's flexible schema handles this naturally.

## Step 1 — Design the Product Schema

Each product document in MongoDB should contain the following information:

| Field | Description |
| --- | --- |
| name | Product name (indexed for search) |
| slug | URL-friendly name, e.g. 'blue-cotton-t-shirt' (unique) |
| description | Full product description (indexed for text search) |
| price | Regular price (required) |
| salePrice | Optional discounted price |
| category | Category name, e.g. 'clothing', 'electronics' (indexed) |
| images | Array of image URLs and alt text |
| variants | Array of variant types, e.g. [{name: 'Size', options: ['S','M','L']}] |
| inventory | Current stock count |
| isActive | Whether the product is visible in the store |
| tags | Keywords for search and filtering |
| ratings.average | Average customer rating |
| ratings.count | Total number of reviews |

## Step 2 — Build the API Endpoints

Create the following endpoints in the product service:

- GET /products — List all products with pagination, filtering, and search

- GET /products/:id — Get a single product by ID

- POST /products — Create a new product (admin only)

- PUT /products/:id — Update a product (admin only)

- DELETE /products/:id — Soft delete (set isActive to false, do not actually delete)

- GET /products/category/:category — List products in a category

## Step 3 — Add Search and Filtering

For the product list endpoint, support these query parameters:

- page — page number for pagination (default: 1)

- limit — items per page (default: 20, maximum: 100)

- search — text search across name, description, and tags

- category — filter by category

- minPrice / maxPrice — price range filter

- sort — sort by: price_asc, price_desc, newest, popular

💡 Tip: Create a text index in MongoDB on the name, description, and tags fields. This enables efficient full-text search without a separate search service. For more advanced search later, consider Elasticsearch or Algolia.

PHASE 06 Build the Order Service

The order service handles the most critical part of your ecommerce platform: turning a customer's cart into a real order with financial records. It uses PostgreSQL because order data must be 100% accurate and support transactions.

## Step 1 — Design the Database Schema

Create two tables: orders and order_items. Every order has one row in the orders table and one row per product in order_items.

### Orders Table

- id — UUID primary key

- user_id — UUID of the customer who placed the order

- status — current state: pending, confirmed, processing, shipped, delivered, cancelled

- total — final price paid (decimal with 2 decimal places)

- currency — currency code, e.g. USD

- address — JSONB object with shipping address details

- created_at — when the order was placed

### Order Items Table

- id — UUID primary key

- order_id — references the orders table (CASCADE delete)

- product_id — MongoDB product ID (stored as string)

- name — product name at time of purchase (snapshot, in case product changes later)

- quantity — how many units

- price — unit price at time of purchase (snapshot)

- variant — JSONB with selected variant, e.g. {size: 'M', color: 'Blue'}

## Step 2 — Implement Checkout

The checkout flow must be wrapped in a database transaction. If any step fails, all changes are rolled back:

- Receive order data from the frontend: items, shipping address, total

- Extract the user ID from the request headers (added by the API Gateway)

- Begin a database transaction

- Insert the order row into the orders table with status 'pending'

- Loop through each item and insert a row into order_items

- Commit the transaction — both the order and all items are saved atomically

- Publish an 'order.created' event to notify other services

- Return the order ID to the frontend so it can proceed to payment

⚠️ Important: Always snapshot the product name and price in order_items. If you only store the product ID, and the price changes later, your financial records become inaccurate. Store what the customer actually paid at the time of purchase.

PHASE 07 Build the Payment Service

The payment service integrates with Stripe to charge customers. It never stores card details — Stripe handles all sensitive payment data. Your service only deals with payment intents and webhooks.

## Step 1 — How Stripe Payments Work

Stripe uses a two-step payment flow called Payment Intents:

- Your server creates a 'Payment Intent' with the amount and currency

- Stripe returns a client_secret — a temporary token for the frontend

- The frontend uses Stripe.js with the client_secret to show the card form

- The customer enters their card details — these go directly to Stripe, never to your server

- Stripe processes the payment and sends a webhook to your server

- Your webhook handler receives confirmation and updates the order status

## Step 2 — Set Up Stripe

To use Stripe, you need two API keys from your Stripe dashboard:

- STRIPE_SECRET_KEY — used on your server to create payment intents (never expose this)

- STRIPE_PUBLISHABLE_KEY — used in the frontend with Stripe.js (safe to expose)

- STRIPE_WEBHOOK_SECRET — used to verify that webhooks truly come from Stripe

## Step 3 — Handle Webhooks

Stripe sends webhook events to your server when payments succeed or fail. You must:

- Create a POST /webhook endpoint in your payment service

- Verify the webhook signature using the STRIPE_WEBHOOK_SECRET to prevent fraud

- Handle the payment_intent.succeeded event — publish a 'payment.success' event

- Handle the payment_intent.payment_failed event — publish a 'payment.failed' event

- The order service listens for these events and updates the order status accordingly

💡 Tip: Test webhooks locally using the Stripe CLI. Run 'stripe listen --forward-to localhost:4006/webhook' to receive test events on your machine without deploying.

PHASE 08 Build the Notification Service

The notification service listens for events published by other services and sends emails to customers. Because it uses async events, it doesn't slow down any other service — it works entirely in the background.

## Step 1 — Set Up Event Listeners

The notification service subscribes to events using Redis Pub/Sub or RabbitMQ. It listens for the following events:

| Event | Action |
| --- | --- |
| order.created | Send order confirmation email with item list and total |
| payment.success | Send payment received email with receipt |
| payment.failed | Send payment failed email with retry instructions |
| order.shipped | Send shipping email with tracking number |
| order.delivered | Send delivery confirmation and review request |
| user.registered | Send welcome email with getting started tips |

## Step 2 — Set Up Email with Resend

Resend is the recommended email provider for Node.js applications. It has a simple API, excellent deliverability, and a generous free tier. Steps to set up:

- Create a free account at resend.com

- Verify your sending domain in the Resend dashboard

- Generate an API key and add it to your environment variables as RESEND_API_KEY

- Install the package: npm install resend

- Create HTML email templates for each type of notification

- Use the Resend SDK to send emails when events are received

## Step 3 — Create Email Templates

Create a simple HTML template for each email type. Each template should include:

- Your store logo and brand colors

- A clear, action-oriented subject line

- The essential information (order number, items, total, tracking)

- A clear call-to-action button

- A link to contact support

💡 Tip: Keep email templates simple and mobile-friendly. Most customers open emails on their phone. Use inline CSS and a single column layout for maximum compatibility across email clients.

PHASE 09 Build the Frontend with Next.js

The frontend is a Next.js 14 application using the App Router. It communicates exclusively with the API Gateway — it never calls individual services directly.

## Step 1 — Create the Next.js App

Set up the project with the recommended options:

- Run: npx create-next-app@latest frontend --typescript --tailwind --app

- Navigate into the folder: cd frontend

- Install additional packages: npm install axios zustand @stripe/stripe-js @stripe/react-stripe-js

- Create a .env.local file with your API Gateway URL and Stripe publishable key

## Step 2 — Plan the Page Structure

Create the following pages using the App Router file convention:

| Page / Route | Purpose |
| --- | --- |
| / (homepage) | Featured products, hero banner, categories |
| /products | Product listing with search and filters |
| /products/[id] | Single product page with add to cart |
| /cart | Cart summary with quantity controls |
| /checkout | Address form + Stripe payment form |
| /orders | Order history list (protected) |
| /orders/[id] | Order detail page (protected) |
| /auth/login | Login form |
| /auth/register | Registration form |
| /account | Account settings and address book (protected) |

## Step 3 — Set Up Global Cart State

Use Zustand for cart state management. The cart must:

- Persist to localStorage so the cart survives page refreshes

- Support adding items with quantity and variant selection

- Support updating quantities and removing items

- Calculate totals automatically

- Clear automatically after a successful order

## Step 4 — Implement the Stripe Checkout

The checkout page has two parts:

- Shipping address form — collect name, street, city, country, and postal code

- When the address is submitted, create the order via POST /api/orders

- Call POST /api/payments/intent with the order ID and total

- Use the returned client_secret to initialize the Stripe Elements payment form

- Customer enters card details into the Stripe-hosted card form

- On payment confirmation, redirect to the order confirmation page

## Step 5 — Handle Authentication

Store the JWT token in localStorage after login. Add an Axios interceptor that automatically attaches the token to every request. If a request returns 401, clear the token and redirect to the login page.

💡 Tip: Use Next.js middleware to protect routes server-side. Create a middleware.ts file in the root that checks for a valid session cookie before allowing access to /account, /orders, and /checkout.

PHASE 10 Deploy to Production

With all services built, it's time to containerize and deploy. Each service gets its own Docker image, and Docker Compose (or Kubernetes) coordinates them all in production.

## Step 1 — Write Dockerfiles

Each service needs a Dockerfile. Use Node.js 20 Alpine for a small, secure base image. The Dockerfile for every service follows the same pattern:

- Start FROM node:20-alpine

- Set WORKDIR to /app

- Copy package.json files first (enables Docker layer caching)

- Run npm ci --only=production to install only production dependencies

- Copy the src/ folder

- Expose the service's port

- Set CMD to run the entry file

## Step 2 — Choose Your Deployment Platform

Select based on your expected traffic and budget:

| Platform | Best For |
| --- | --- |
| Railway.app | Best for beginners. Connect your GitHub repo, add services, set env variables, and deploy. Has PostgreSQL, MongoDB, and Redis plugins. Approximately $5-20/month for a small app. |
| Render.com | Similar to Railway. Free tier available for testing. Good free PostgreSQL offering. Easy auto-deploy from GitHub. |
| DigitalOcean App Platform | More control. Good for medium-scale. Managed databases. Approximately $50-100/month. |
| AWS ECS + Fargate | Enterprise scale. Full control. Higher complexity. Use if you expect significant traffic growth. |

## Step 3 — Set Up Environment Variables

In your deployment platform, add these environment variables for each service:

- All services: NODE_ENV=production, PORT

- API Gateway: JWT_SECRET, all service URLs (AUTH_SERVICE_URL, etc.)

- Auth Service: DATABASE_URL, JWT_SECRET, BCRYPT_ROUNDS

- Product Service: MONGO_URI

- Order Service: DATABASE_URL, REDIS_URL

- Payment Service: STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET

- Notification Service: RESEND_API_KEY, REDIS_URL

- Frontend: NEXT_PUBLIC_API_URL, NEXT_PUBLIC_STRIPE_KEY

## Step 4 — Set Up CI/CD with GitHub Actions

Automate deployments so every push to the main branch automatically builds and deploys your services:

- Create a .github/workflows/deploy.yml file in your repository root

- On every push to main, trigger a workflow

- Build Docker images for all services

- Push images to Docker Hub or GitHub Container Registry

- Trigger a deploy via the Railway or Render API

- Run health checks to verify the deployment succeeded

## Step 5 — Post-Deployment Checklist

Before announcing your store is live, verify:

- All services are healthy and responding

- SSL certificate is active (HTTPS is working)

- Stripe is in live mode (not test mode)

- A real test order completes successfully end-to-end

- Order confirmation email is received

- Admin can view orders in the database

- Error monitoring is set up (use Sentry — it has a free tier)

- Database backups are scheduled (automatic in Supabase and Railway)

⚠️ Important: Before going live, switch Stripe from test mode to live mode in your Stripe dashboard. Update STRIPE_SECRET_KEY and STRIPE_PUBLISHABLE_KEY with your live keys, and register a live webhook endpoint.

PHASE REF Quick Reference

## Service Port Map

| Service | Default Port |
| --- | --- |
| API Gateway | 3000 (public-facing) |
| Auth Service | 4001 |
| User Service | 4002 |
| Product Service | 4003 |
| Order Service | 4004 |
| Payment Service | 4005 (never expose publicly) |
| Notification Service | 4006 (internal only) |
| PostgreSQL | 5432 |
| MongoDB | 27017 |
| Redis | 6379 |
| Next.js Frontend | 3001 (dev) or port 80/443 (production) |

## Database Decision Guide

| Service / Data Type | Use This Database |
| --- | --- |
| User accounts, auth tokens | PostgreSQL |
| Orders and payments | PostgreSQL (ACID transactions required) |
| Product catalog | MongoDB (flexible schema for variants) |
| Sessions and auth tokens | Redis (fast, auto-expires with TTL) |
| Product search | MongoDB text index (upgrade to Elasticsearch later) |
| Rate limiting | Redis (atomic counters) |
| Event pub/sub | Redis Pub/Sub (or RabbitMQ for high volume) |
| Analytics and logs | MongoDB or a dedicated service like Datadog |

## Recommended Learning Path

If you are new to microservices, tackle them in this order to build skills progressively:

- Build a monolith first — get the business logic right before splitting

- Add Docker to your monolith — learn containerization

- Split out the auth service first — it has clear boundaries

- Split out the product service — stateless, easy to scale

- Add the order service — learn about transactions

- Add payments — integrate Stripe carefully

- Add notifications last — pure async, lowest risk

💡 Tip: Do not try to build all 7 services at once. Start with the API Gateway + Auth + Product + Frontend as a minimum viable product. Add other services one at a time as you need them.

Good luck with your build! Start small, ship early, and scale as you grow.